# Refactor Tech Stack
Design Report

| Implementation status, superseded contracts and release gates for quotation V2. |  | Prepared for travel.ai August 2026 |
| --- | --- | --- |

Contents

Executive summary	2

At a glance	2

Introduction	2

Key findings	3

Context and conditions	3

Patterns in the evidence	3

Implications	3

Recommendations	4

Conclusion	4

Appendix	5

Notes	5

Source placeholders	5

# Executive summary

The target architecture remains a modular FastAPI monolith on one VPS: Postgres owns canonical quotation/editor state and R2 owns binary media plus immutable publication HTML. This decision is implemented in the repository and remains the required operating model.

The documentation is updated to distinguish implemented repository capabilities from unverified VPS, gateway, browser and destructive integration gates. Legacy V1 remains isolated and must not become a silent V2 fallback.

## At a glance

- Implemented: database/session/Alembic foundation, quotation documents and revisions, publication records, R2 storage adapter, Media Library taxonomy, Content Studio and Travel Designer persistence.

- Current public display rule: quote-generator consumes resolved page view models, theme, view mode and color scope. It does not treat published HTML, editor chrome or raw brand data as a display source.

- Outstanding operational proof: isolated R2/DB workflow gate, VPS Compose deployment, gateway/auth/browser checks, and visual regression fixtures against a rendered legacy prototype.

## Context

Earlier plan wording described several now-existing modules as future work and described broad /api/v2/media endpoints as the main new write path. Those statements can misdirect implementation work.

The newer Media Library contract is the authoritative R2 write path. Legacy media endpoints remain compatibility scope only. Publication HTML is immutable in R2; PDF is generated on demand from an immutable document revision.

# Key findings

The core architecture is directionally complete in code, but documentation needed a status layer and stricter boundaries between V2, legacy V1 and display-only systems.

## Source of truth

Postgres is canonical for V2 documents, revisions, facts, content candidates, publication records and related metadata. R2 is canonical for binary objects and immutable/current HTML publication aliases. Local files are migration input, cache or legacy V1 material only.

## Workflow and publication

Content candidates are server-persisted but become canonical only on explicit Apply with baseRevision protection. Publish reads the canonical document; it never accepts edited HTML as a V2 editor source.

Key takeaway. The next risk is operational verification, not selecting another architecture. Treat per-item migration output and real browser/gateway/R2 tests as release evidence.

## Implications

New media/UI work must target media-library APIs and r2Key validation. Compose manifests and health routes are implementation evidence, not VPS deployment evidence. Quote-generator parity work must remain separate from editor tooling and legacy publication controls.

| Theme | Observation | Implication |
| --- | --- | --- |
| Architecture | FastAPI + Postgres + R2 on one VPS | Keep ownership. |
| Media API | Media Library is the R2 write path | Do not extend legacy APIs. |
| Release proof | VPS, browser and R2 evidence pending | Keep release gates. |

# Recommendations

Use the updated README as the entry point and the implementation checklist as the status register. Preserve the detailed numbered files as contracts, with supersession notes rather than duplicate APIs.

- Run the destructive V2 brochure workflow only against isolated Postgres/R2 credentials, then record its JSON report and per-item migration results before a cutover.

- Add browser visual fixtures for the legacy prototype and quote-generator at desktop, tablet, mobile and A4 PDF before calling brochure parity complete.

- Deploy through the Compose runbook only after Alembic succeeds; verify health, editor auth, R2 upload/select/sync and publication retrieval through the real gateway.

## Conclusion

The architecture has not changed: one VPS, FastAPI, Postgres, R2 and Docker Compose. The documentation now makes clear what is implemented, what is compatibility-only and what still requires production proof.

This prevents the two recurring errors: treating legacy artifacts as V2 canonical state, and treating a local build or static review as a successful end-to-end release.

# Appendix

## Evidence used

Repository evidence: db/session/models/repositories; Alembic revisions through 20260806_12; R2 storage and Media Library services; publication worker; Compose/Docker manifests; V2 routes in main.py.

Documentation updated: README, target architecture, R2 media management, API/editor flow, migration/cutover, Docker/ops and implementation checklist.

## Verification boundary

- Local quote-generator lint and production build passed on 2026-08-05; this is not browser, gateway or VPS deployment verification.

- V2 workflow gate: docs/plans/refactor-tech-stack/12-v2-brochure-workflow-gate.md.

- Media contract: docs/plans/refactor-tech-stack/11-r2-media-file-contract.md.

- Legacy V1 source precedence remains documented separately and is intentionally outside V2 canonical state.

Prepared from repository inspection on 2026-08-06. No production state was inferred from local files.